## Slide 1: Activity 4:Progress check-in presentation & MVP2
ENSE-885as
Dhruval Patel(200438935)
DATE : June-09-2021
Food O Connect
Serves for People

## Slide 2
Table of Content
Project blurb
Status description
Scrum dates
Project issues
Project changes
Project demo
Next up
Reflection

## Slide 3: Project blurb
SDGS Goals:
Zero Hunger
Good health & well-being
The Website will able to provide the common platform all the existing NGOS and also provide the opportunities to common citizen to enrol and help others

## Slide 4: MVP2 Deliverables:
06/03/21 – 06/09/21
Scrum Date
Able to connect with database.
Successfully data stored in db.
Printing out the details while login.
Status
Green

## Slide 5: Project issues:
Currently focused on database and now will proceed with dashboards.
Project changes
No such major issue found.
Facing issue during connectivity with database.

## Slide 6: Project Demo:

## Slide 7: Next Step:
MPV3: Over here I will try to develop my dashboard page with all different features

## Slide 8: Reflections:
Do you feel "on track"?
Yes, as I am able to achieve all the required task for MVP2.
What progress do you particularly feel good (great) about?
Yes, I feel good about it.
What barriers (if any) do you feel are a current impediment to success? No such barrier till now.

## Slide 9
Thank You